|  |  |
| --- | --- |
| **DATE** | 5/22/2015 |
| **TO** | CSS 422 Spring |
| **From** | Three Musketeers |
| **Subject** | Team progress report 4 |
| **Period** | Wk2 ( 5/19/15 ~ 5/22/15) |

**Work Completed:**

Determining Op-Code by grouping 1st and 2nd hex value. Determining source, destination, and effective address.

**Problems:**

Found new techniques with I/O, may need to refactor to help the code become more readable and help find bugs.

**Work Scheduled:**

MON: Stand-Up meeting (30 min) – talked about the goals for this week and concerns

TUE: Group Work (3 hours) – Able to group the OP-Codes by their first hex value. Thought of some idea on how to handle modes and addresses.

THURS: Group Work (3 hours) – Able to group the OP-codes by their second hex value. Found technique to determine source, destination, and effective address. Went more into detail with our flow chart (see attachment)

**Self Evaluation:**

Feeling the pressure as we get closer to the end of the quarter, unsure how far we are in the process. We feel like we are on track, but feel that debugging may take us a while to determine. May need to up the hours of work over the weekend to assure we have a product ready to be tested on Tuesday.