|  |  |
| --- | --- |
| **DATE** | 5/29/2015 |
| **TO** | CSS 422 Spring |
| **From** | Three Musketeers |
| **Subject** | Team progress report 5 |
| **Period** | Wk2 ( 5/23/15 ~ 5/29/15) |

**Work Completed:**

All OPCODEs have been implemented. The project is currently running and working. Still needs to be tested (slight unit testing when implementing OPCODES to make sure they were working appropriately)

**Problems:**

Realized that our EA code did not consider the fact that there is a possibility of 2 EA addresses. This was fixed with a flag. Other than that most have been trivial issues that were fixed with some testing.

**Work Scheduled:**

MON: Stand-Up meeting (30 min) – talked about the goals for this week and concerns

TUE: Group Work (3 hours) – Talked about issues we were having individually with our assigned OPCODES, and were able to complete a few OPCODES

THURS: Group Work (3 hours) – Combined most of the OPCODES together for testing still missing a few, but are close to working.

FRI: Group Work (1 Hour) – Brought together the final opcodes and fixed a few bugs.

**Self Evaluation:**

The team has done a great job and has made a lot of Progress over the week. We have completed the project and will be working on testing it fully before the presentation on Thursday.